Initial Project Planning Template

| Date | 31 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Food Ordering Behaviour Analysis using Tableau |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preparation | USN-1 | As a user, I can import the food ordering behaviour dataset into Tableau for analysis. | 2 | High | Mehak Chugh | 17 July 2026 | 19 July 2026 |
| Sprint-1 | Data Collection & Preparation | USN-2 | As a user, I can clean and prepare the food ordering behaviour data by checking missing values, data types, and relevant fields. | 2 | High | Mehak Chugh | 17 July 2026 | 19 July 2026 |
| Sprint-2 | Data Analysis & Visualization | USN-3 | As a user, I can analyze food ordering behaviour using customer demographics, ratings, repeat orders, delivery fee, and time taken to order. | 3 | High | Mehak Chugh | 20 July 2026 | 23 July 2026 |
| Sprint-2 | Dashboard Development | USN-4 | As a user, I can create interactive Tableau visuals and a dashboard to identify patterns in food ordering behaviour. | 3 | High | Mehak Chugh | 25 July 2026 | 26 July 2026 |
| Sprint-2 | Insights & Presentation | USN-5 | As a user, I can interpret the dashboard findings and present key insights and business observations from the food ordering behaviour analysis. | 2 | Medium | Mehak Chugh | 29 July 2026 | 30 July 2026 |